# GM System and ADaM integration: team brief

A one-page explanation of how the GM System connects to Kenya's national outbreak tool, what we are building first, and what we still need to find out.

## The short version

Kenya's Ministry of Health already runs an outbreak management tool called ADaM (All-Disease Outbreak Module), built by ICAP in Kenya with CDC support. It is the Ministry's single tool for tracking outbreaks. We are not rebuilding it. The GM System plugs into it: we detect and monitor at the point of contact, and ADaM owns the official case.

## Who does what

|  | GM System | ADaM |
| --- | --- | --- |
| Role | Screening at entry, continuous monitoring | Case record, contact tracing, outbreak response |
| Owns | Device readings, risk tier, vitals trends | The official case and its status |
| Active | Before a case exists, and during follow-up | From case identification onward |

Rule to remember: ADaM owns the case. GM never creates a competing case file. We send notifications and telemetry linked to ADaM's case ID.

## How information flows

- A person passes the GM Checkpoint, which applies the active disease profile and assigns a risk tier.

- A nurse confirms an amber or red result matches the case definition.

- A suspected-case notification goes to ADaM, which opens the case.

- The person is isolated or followed up and wears the GM Wearable. Vitals trends feed ADaM follow-up as symptom updates.

- The lab result returns by patient ID. Confirmed means escalate, negative means release from monitoring.

- Later phase: ADaM tells our platform which outbreak is active so checkpoints load the right disease profile.

## What we send to ADaM

- Patient ID, site, and timestamp

- The syndrome and exposure flags that triggered the alert

- The disease profile that was applied

- Vitals summaries (not raw sensor streams)

We send suspected cases, not diagnoses. ADaM and the surveillance team classify the case.

## Build phases

- Standalone pilot: GM runs at one site. The facility surveillance officer enters flagged cases into ADaM by hand from a GM export.

- Outbound link: an adapter pushes suspected-case notifications to ADaM.

- Monitoring link: wearable alerts are written into ADaM follow-up records.

- Two-way: ADaM drives the active disease profile at checkpoints.

Phases 1 and 2 are realistic for the pilot. Phases 3 and 4 depend on what interfaces the Ministry and ICAP are willing to open.

## Design rules for everyone building

- Keep the GM Platform as the source of truth for device data.

- Build one adapter layer with a clean FHIR boundary. If ADaM exposes something different, only the adapter changes.

- Use one shared patient ID and specimen ID, agreed with the Ministry before we build.

- Every message gets a unique ID so a retry never creates a duplicate case. Checkpoints store messages offline and send when the connection returns.

- Send the minimum data ADaM needs to act on.

## What we do not know yet

- We found no public API documentation for ADaM. Integration needs an agreement with the Ministry of Health's Division of Disease Surveillance and Response and with ICAP.

- Whether ADaM accepts FHIR or another format.

- Which patient identifier the Ministry will want us to use.

- Data protection requirements under Kenya's Data Protection Act (consent, impact assessment, ODPC registration).

## Limits we must stay honest about

- Temperature, SpO2 and heart rate are non-specific. The GM System does syndromic triage, not diagnosis. Lab confirmation stays essential.

- Single-point temperature screening misses early cases, so exposure history matters as much as temperature.

- The e-nose has no validated disease signature yet and should not drive decisions.

## Next steps

| Workstream | Task |
| --- | --- |
| Outreach | Contact the Ministry surveillance unit and ICAP informatics team to ask about integration routes |
| Platform | Define the notification data fields and the FHIR adapter schema |
| Pilot | Draft the manual-entry workflow for the surveillance officer |
| Compliance | Start the data protection impact assessment |